|  | ONCREATION AND WEBSERVICES |
| --- | --- |

CLIENT-READY PLANNING RESOURCE

# Agency Website Brief Template

A practical working document for agencies to define a client website before design, development and pricing begin.

| Agency | Agency name |
| --- | --- |
| Client | Client organisation |
| Prepared by | Name and role |
| Version | Version and date |

How to use this template. Complete it with the client, record assumptions instead of hiding them, and secure approval before final quotation or production. Delete prompts that do not apply.

01  AGENCY WEBSITE BRIEF

# Project snapshot

Capture the commercial and delivery context so everyone starts with the same understanding.

| Project name | Working project title |
| --- | --- |
| Client organisation | Legal or trading name |
| Primary client contact | Name, role, email and phone |
| Agency project owner | Name, role and contact details |
| Final approver | Person authorised to approve scope and launch |
| Target launch | Preferred date and whether it is fixed or flexible |
| Budget range | Approved range or commercial constraint |
| Current website | URL and platform, if applicable |

Why is this project happening now?

Type your response here

What must be true for the project to be considered successful?

Type your response here

02  AGENCY WEBSITE BRIEF

# Business goals and measures

Define the outcome before discussing pages, platforms or visual direction.

Primary business objective

Type your response here

Secondary objectives

Type your response here

Primary website action visitors should take

Type your response here

02  AGENCY WEBSITE BRIEF

## Business goals and measures continued

How success will be measured

Type your response here

Current performance baseline, if known

Type your response here

Checklist

[ ] Generate qualified enquiries

[ ] Sell products or services online

[ ] Improve trust and sales enablement

[ ] Support recruitment or partnerships

[ ] Reduce support or administrative work

[ ] Replace an outdated or difficult-to-manage website

03  AGENCY WEBSITE BRIEF

# Audience and journeys

Describe the people the website must serve and the decisions they need to make.

| Primary audience | Role, sector, organisation size and geography |
| --- | --- |
| Secondary audience | Other meaningful visitor group |
| Decision stage | Awareness, comparison, purchase or retention |
| Common device | Desktop, mobile, tablet or unknown |

What is the primary audience trying to achieve?

Type your response here

What questions or objections prevent action?

Type your response here

03  AGENCY WEBSITE BRIEF

## Audience and journeys continued

What proof will help them decide?

Type your response here

Describe the most important journey from entry to conversion

Type your response here

04  AGENCY WEBSITE BRIEF

# Pages and content structure

Plan the website around user needs and reusable page types, not only a page count.

| Estimated page count | Number of published pages |
| --- | --- |
| Unique page templates | Number and names of distinct layouts |
| CMS collections | Services, work, team, locations, insights or other |
| Languages | Current and future languages |

Proposed top-level navigation

Type your response here

Required pages and purpose of each page

Type your response here

04  AGENCY WEBSITE BRIEF

## Pages and content structure continued

Reusable content types and relationships

Type your response here

Pages or content explicitly outside this phase

Type your response here

05  AGENCY WEBSITE BRIEF

# Functionality and integrations

Record what the website must do and which external systems affect delivery.

Checklist

[ ] Contact or enquiry forms

[ ] Calendar or appointment booking

[ ] Email marketing or CRM integration

[ ] Payments, ecommerce or subscriptions

[ ] Search, filtering or gated content

[ ] Membership, accounts or authentication

[ ] Maps, directories or location search

[ ] Multilingual or localisation features

[ ] Cookie consent and analytics

[ ] Accessibility or compliance requirements

05  AGENCY WEBSITE BRIEF

## Functionality and integrations continued

Describe each required function and its expected user outcome

Type your response here

List integrations, owners, documentation and access status

Type your response here

Identify technical unknowns that require discovery

Type your response here

06  AGENCY WEBSITE BRIEF

# Content and assets

Make ownership and readiness visible before the delivery clock starts.

| Copy owner | Client, agency, Oncreation or specialist partner |
| --- | --- |
| Image owner | Source, permissions and required production |
| Brand assets | Logo, fonts, colours and guidelines available |
| Migration | Content, media, products or records to migrate |
| Final content date | Date production-ready content will be supplied |

Checklist

[ ] Approved logo files in usable formats

[ ] Brand guidelines and licensed fonts

[ ] Final page copy

[ ] Photography, illustration and video

[ ] Testimonials, case studies and permissions

[ ] Team biographies and headshots

[ ] Legal, privacy and cookie content

[ ] Product or service data

06  AGENCY WEBSITE BRIEF

## Content and assets continued

Content gaps, risks and agreed actions

Type your response here

07  AGENCY WEBSITE BRIEF

# Design direction

Give the design team useful constraints without asking the client to design the solution.

| Existing identity | Keep, evolve or replace |
| --- | --- |
| Accessibility target | Required standard or known user needs |
| Design approver | Name and role |
| Reference format | Links, moodboard, existing files or none |

What should the website communicate immediately?

Type your response here

Brands or websites the client finds effective, and why

Type your response here

07  AGENCY WEBSITE BRIEF

## Design direction continued

Visual approaches to avoid, and why

Type your response here

Required design system, components or brand constraints

Type your response here

08  AGENCY WEBSITE BRIEF

# SEO measurement and migration

Protect existing visibility and define the measurement setup required for launch.

| Primary markets | Countries, regions or cities genuinely served |
| --- | --- |
| Existing analytics | GA4, Tag Manager or other |
| Search Console | Property owner and access status |
| Primary conversions | Calls, forms, purchases, downloads or other |
| Reporting owner | Client, agency or specialist partner |

Known organic traffic, ranking or migration risks

Type your response here

Checklist

[ ] Current URL inventory reviewed

[ ] Redirect requirements documented

[ ] Priority pages and search intent agreed

[ ] Titles, descriptions and heading ownership agreed

[ ] Analytics and conversion events specified

[ ] Cookie and consent requirements confirmed

[ ] Sitemap, robots and indexability checks included

09  AGENCY WEBSITE BRIEF

# Delivery roles and communication

Assign responsibility before work begins so approvals and dependencies do not stall production.

| Client decision-maker | Name, role and response expectation |
| --- | --- |
| Agency project owner | Name, role and responsibilities |
| Design owner | Agency, Oncreation or another supplier |
| Development owner | Agency, Oncreation or another supplier |
| Content owner | Name and responsibility |
| Communication channel | Slack, email, ClickUp or agreed alternative |
| Review cadence | Days, meetings and expected response time |

Who consolidates client feedback into one approved response?

Type your response here

Which decisions require client approval and which can the agency make?

Type your response here

10  AGENCY WEBSITE BRIEF

# Approvals revisions and change control

Agree how feedback works and how new requirements affect time, cost and priority.

| Approval stages | Structure, design, development, QA and launch |
| --- | --- |
| Revision approach | Rounds, active-plan policy or project allowance |
| Approval timeframe | Expected working days per review |
| Change authority | Person who may approve extra scope or cost |

Project-specific approval or change-control rules

Type your response here

Checklist

[ ] Feedback will be consolidated by one accountable person

[ ] New requests will be assessed before work begins

[ ] A change may be added, swapped, deferred or declined

[ ] Timeline and cost effects will be documented

[ ] Silence does not equal approval unless the agreement states otherwise

11  AGENCY WEBSITE BRIEF

# Technical setup and access

Confirm the operating environment, ownership and access needed for a safe build and launch.

| Preferred platform | WordPress, Webflow, Framer, Squarespace, Shopify, Next.js or undecided |
| --- | --- |
| Domain owner | Organisation and registrar |
| Hosting owner | Organisation and provider |
| Repository owner | Organisation and platform, if applicable |
| Form destination | Inbox, CRM or other system |
| Backup owner | Person or provider responsible after launch |

Security, privacy, compliance or data-handling requirements

Type your response here

Checklist

[ ] Domain and DNS access

[ ] Hosting or platform access

[ ] Existing website administrator access

[ ] Analytics and Search Console access

[ ] CRM, email and form credentials

[ ] Third-party API keys or integration accounts

[ ] Repository and deployment access

12  AGENCY WEBSITE BRIEF

# Launch and post-launch ownership

Define what must be checked, who approves release and what happens after the website goes live.

| Launch owner | Person responsible for coordinating release |
| --- | --- |
| Final approver | Person authorised to approve production launch |
| Launch window | Date, time zone and fallback window |
| Post-launch support | Owner, period and included work |
| Ongoing maintenance | Updates, hosting, licences, backups and security |

Known launch dependencies and fallback plan

Type your response here

Checklist

[ ] Responsive and browser QA completed

[ ] Forms and conversion paths tested

[ ] Content and legal review approved

[ ] Redirects and indexability checked

[ ] Analytics and consent tested

[ ] Backups and rollback route confirmed

[ ] Training or handover completed

[ ] Written launch approval received

13  AGENCY WEBSITE BRIEF

# Assumptions risks and readiness

Finish by making uncertainty visible and confirming whether the project is ready to quote or begin.

Assumptions used for scope, timing or price

Type your response here

Known risks and the person responsible for each response

Type your response here

Open questions that require discovery

Type your response here

13  AGENCY WEBSITE BRIEF

## Assumptions risks and readiness continued

Items explicitly excluded from the current scope

Type your response here

Checklist

[ ] Business objective and success measures are clear

[ ] Audiences and priority journeys are agreed

[ ] Pages, templates and CMS types are understood

[ ] Functionality and integrations are documented

[ ] Content ownership and readiness dates are agreed

[ ] Roles, approvals and change control are defined

[ ] Technical access and launch ownership are confirmed

[ ] Remaining uncertainty is acceptable or discovery is scheduled

14  AGENCY WEBSITE BRIEF

# Brief approval

Record agreement that this brief is accurate enough to proceed into discovery, quotation or delivery.

| Approved next stage | Discovery, quotation, design, development or hold |
| --- | --- |
| Client approver | Name and role |
| Approval date | Date |
| Agency approver | Name and role |
| Approval date | Date |
| Brief version | Approved version number |

Approval notes or conditions

Type your response here

Need a delivery partner after the brief is approved? Oncreation supports agencies with website structure, custom UI, development, QA and launch under the agency's brand.

oncreationandwebservices.com  ·  priyesh@oncreationandwebservices.com